1. Prototyping Plan

The prototyping phase will follow an iterative design approach, starting with simple concepts and gradually moving toward a functional prototype.

- Low-Fidelity Prototype (Paper Sketches)

Description:
Initial ideas will be visualized using hand-drawn sketches to represent the user interface and system workflow. These sketches will illustrate features such as menu browsing, order placement, and queue status.

Tools / Materials

- Paper

- Pen/pencil

- Sticky notes for layout changes

Due Date: 28 March 2026

- Wireframe Prototype (Digital Layout)

Description:
Basic wireframes will be created to convert the sketches into structured digital layouts. This stage focuses on navigation flow and feature placement rather than visual design.

Tools / Materials

- Figma or Adobe XD

- Laptop

Due Date: 31 March 2026

- High-Fidelity Interactive Prototype

Description:
An interactive prototype will be developed that simulates real user interactions such as selecting food items, placing orders, and viewing estimated waiting time.

Tools / Materials

- Figma interactive prototype OR Flutter mock application

- UI components and icons

Due Date: 7 April 2026

- Functional Prototype

Description:
A working prototype will be created that demonstrates core functionality, including order submission and queue tracking.

Tools / Materials

- Flutter framework

- Firebase (for backend simulation)

- Smartphone testing device

Due Date:  12 April 2026

2. Testing Plan

The testing phase will focus on evaluating usability, efficiency, and user satisfaction.

Usability Testing

Users will interact with the prototype to complete tasks such as browsing the menu and placing an order. Observations will be recorded to identify usability issues.

Field Testing

Testing will simulate real usage scenarios during busy canteen hours to evaluate whether the system helps reduce waiting time.

Target Users

- Undergraduate students (main users)

- Canteen staff

- Canteen supervisor

Testing Schedule

- First user testing session: 17 April 2026

- Feedback collection and survey: 18– 20April 2026

- Feedback analysis and improvements: 21-22 April 2026

3. Timeline and Milestones

| Phase | Activity | Due Date |
| --- | --- | --- |
| Research Completion | Finalize user insights | 25 March 2026 |
| Prototype 1 | Paper sketches | 28 March 2026 |
| Prototype 2 | Digital wireframes | 31 March 2026 |
| Prototype 3 | Interactive prototype | 7 April 2026 |
| Prototype 4 | Functional prototype | 12 April 2026 |
| Testing Round 1 | Usability testing | 17 April 2026 |
| Feedback Collection | Surveys & interviews | 18-20 April 2026 |
| Iteration | Improve prototype | 21-22 April 2026 |
| Final Version | Final prototype and documentation | 23 April 2026 |

The Gantt chart  showing how the implementation  will be done: